Project Definition Document

Personal Finance Dashboard with AI Money Coach

Personal Finance Dashboard / AI Money Coach

Prepared: 30 June 2026
Version: 0.1 Draft
Status: Working Draft

# Document Control

| Document | Project Definition Document |
| --- | --- |
| Purpose | Define the delivery, product design and technical architecture for a private AI-enabled personal finance dashboard. |
| Owner | Product Owner / Builder |
| Version | 0.1 Draft |
| Date | 30 June 2026 |
| Audience | Product owner, developer/Codex, solution architect, security reviewer and future delivery collaborators. |

## Revision History

| Version | Date | Author | Summary |
| --- | --- | --- | --- |
| 0.1 | 30 June 2026 | ChatGPT | Initial structured draft for review and iteration. |

# Contents

1. Executive Summary

2. Vision and Objectives

3. Scope

4. Stakeholders and Roles

5. Delivery Approach

6. Roadmap and Milestones

7. MVP Backlog

8. Governance and Ways of Working

9. Quality and Testing Strategy

10. Risks, Assumptions, Issues and Dependencies

11. Success Measures

12. MVP Acceptance Criteria

Appendix: Source References

# 1. Executive Summary

This project will deliver a private web-based personal finance dashboard that combines structured budgeting, cashflow forecasting, bill/subscription monitoring, savings goals and an embedded AI money coach. The product will start with manual CSV import to prove the experience, then move to consent-based UK Open Banking integrations once the data model, rules engine and user experience are stable.

The long-term product ambition is a calm, practical financial operating system: a single place to understand current cash, upcoming commitments, realistic safe-to-spend, budget health, savings progress and financial risks. The AI layer will explain and summarise data, run scenarios and suggest actions, while deterministic backend services perform calculations and retain the auditable system of record.

Core delivery principle Build the trusted financial ledger and calculations first. Use AI for explanation, coaching, categorisation support and scenario narration. Keep payments, provider changes, investment choices and regulated financial decisions approval-led.

# 2. Vision and Objectives

The product vision is to create a personal finance cockpit that answers three recurring questions quickly and accurately:

How much can I safely spend now without risking bills, savings or debt commitments?

What changed in my finances this week or month?

What practical next action would improve my position?

## 2.1 Objectives

| ID | Objective |
| --- | --- |
| OBJ-01 | Create a web dashboard that consolidates accounts, transactions, budgets, bills, goals and insights. |
| OBJ-02 | Implement a safe-to-spend calculation that factors current cash, pending bills, committed spend, savings goals and minimum buffer. |
| OBJ-03 | Provide a weekly and monthly AI-generated financial review grounded in transaction and budget data. |
| OBJ-04 | Detect recurring bills, subscriptions, price changes, duplicate payments and unusual spending. |
| OBJ-05 | Support affordability scenarios for planned purchases, holidays and savings goals. |
| OBJ-06 | Prepare the architecture for UK Open Banking providers such as Plaid, TrueLayer, Tink or Moneyhub. |
| OBJ-07 | Embed privacy, auditability and human approval controls from the first release. |

## 2.2 Desired Outcomes

A clear daily financial position in under 30 seconds.

Reduced surprise from bills, renewals and subscriptions.

A repeatable payday allocation process.

A living view of emergency fund, savings goals, debt repayment and net worth.

A practical AI coach that explains the numbers and proposes small, realistic actions.

# 3. Scope

## 3.1 MVP Scope

Responsive web dashboard using manual CSV imports for bank and credit-card transactions.

Core database for accounts, transactions, categories, budgets, bills, subscriptions, goals, debts and AI insights.

Transaction categorisation using a blend of merchant rules and AI-assisted suggestions.

Overview dashboard with current cash, safe-to-spend, budget health, upcoming bills and recent alerts.

Transactions page with search, filters, category editing and review status.

Budgets page with monthly category budgets, spend, remaining balance and projected overspend.

Bills and subscriptions page with recurring payment detection and price-change flags.

Savings goals page with target amount, target date, monthly contribution and progress.

AI Money Coach page and side panel for grounded summaries and affordability questions.

Basic authentication, user settings, audit log and exportable monthly report.

## 3.2 Future Scope

UK Open Banking integration with transaction sync, balance sync and webhook/event refreshes.

Cashflow calendar with projected daily balance.

Debt payoff planner with snowball/avalanche scenarios.

Net worth dashboard including manual assets, pensions and investment balances.

Automated daily, weekly, monthly and payday briefings.

Mobile PWA, notification centre, dark mode and household/shared finance mode.

Provider actions requiring explicit confirmation, such as drafting cancellation emails or creating budget rules.

## 3.3 MVP Boundaries

No automated payments in MVP.

No automated investment recommendations, pension transfer guidance, mortgage recommendation or tax filing advice.

No storage of bank passwords, card numbers, security answers or full account credentials.

No public multi-user product launch until regulatory, privacy, security and provider-contract implications are reviewed.

# 4. Stakeholders and Roles

| Role | Responsibilities |
| --- | --- |
| Product Owner | Defines priorities, validates user journeys and approves release scope. |
| Builder / Developer | Builds dashboard, backend, data model, integrations and test suite. |
| AI / Prompt Designer | Designs AI coach behaviours, tool contracts, prompts, refusal boundaries and evaluation tests. |
| Security Reviewer | Reviews authentication, encryption, secrets, logs, Open Banking token handling and data minimisation. |
| Finance / Regulatory Reviewer | Reviews regulated advice boundaries, Open Banking provider model and customer-facing disclaimers if productised. |
| End User | Connects data, reviews insights, confirms actions and owns financial decisions. |

# 5. Delivery Approach

Delivery should use short iterative increments with working software at the end of each phase. Each phase should include requirements refinement, build, test, security review, product review and documented decisions.

| Phase | Description |
| --- | --- |
| Phase 0 - Discovery | Confirm product principles, data sources, regulatory boundaries, MVP scope and design assumptions. |
| Phase 1 - Manual MVP | Build CSV import, core schema, transaction review, dashboard and basic AI summaries. |
| Phase 2 - Finance Rules | Add budgets, bills, subscriptions, safe-to-spend and cashflow projection logic. |
| Phase 3 - AI Coach | Add tool-grounded AI responses, scenario questions, weekly/monthly reviews and insight history. |
| Phase 4 - Open Banking PoC | Integrate one provider in sandbox, sync accounts/transactions and validate token/consent handling. |
| Phase 5 - Automation | Add scheduled refreshes, alert rules, payday planning and notification preferences. |
| Phase 6 - Hardening | Complete security controls, regression suite, backup/restore, observability and release packaging. |

# 6. Roadmap and Milestones

| Milestone | Name | Exit Criteria |
| --- | --- | --- |
| M0 | Project pack baselined | PID, design and architecture documents accepted as v0.1. |
| M1 | Local dashboard shell | Navigation, layout, auth placeholder and sample data dashboard complete. |
| M2 | CSV ingestion complete | CSV upload, normalisation, account mapping and transaction review working. |
| M3 | Budget and bills MVP | Budget categories, recurring detection, subscription list and upcoming bills complete. |
| M4 | AI coach MVP | Grounded AI summaries, affordability scenario and monthly review working with audit trace. |
| M5 | Open Banking sandbox PoC | Provider sandbox connection, sync job and webhook path demonstrated. |
| M6 | Private beta | Security review, test pack, backup and user acceptance complete. |

# 7. MVP Backlog

| Epic | Name | Scope |
| --- | --- | --- |
| EPIC-01 | Dashboard foundation | Layout, navigation, responsive shell, page routing, design system. |
| EPIC-02 | Data ingestion | CSV upload, provider mapping, deduplication, validation and import history. |
| EPIC-03 | Transaction management | Search, filtering, categorisation, review workflow and merchant rules. |
| EPIC-04 | Budgets | Budget periods, category limits, remaining spend and pace assessment. |
| EPIC-05 | Bills and subscriptions | Recurring detection, bill calendar, renewal flags and price-change detection. |
| EPIC-06 | Safe-to-spend | Current cash minus committed bills, savings commitments and minimum buffer. |
| EPIC-07 | Goals | Savings goals, target date, suggested monthly contribution and progress. |
| EPIC-08 | AI coach | AI chat tools, grounded summaries, scenario analysis, insight cards and prompt safety. |
| EPIC-09 | Security and privacy | Auth, encryption, secret storage, audit log, data minimisation and export/delete controls. |
| EPIC-10 | Testing and release | Unit, integration, acceptance, prompt evaluation and regression automation. |

# 8. Governance and Ways of Working

Maintain a single product backlog with epics, user stories, acceptance criteria and priority.

Use lightweight architecture decision records for material decisions such as Open Banking provider, hosting platform and AI model usage.

Review security and privacy impacts before adding integrations, external actions or persistent AI memory.

Keep a release checklist covering migrations, secrets, tests, backup, rollback and documentation.

Record AI prompt changes and tool-contract changes because they materially affect product behaviour.

# 9. Quality and Testing Strategy

| Testing Area | Approach |
| --- | --- |
| Unit testing | Calculation functions for safe-to-spend, budget pace, cashflow forecast, recurring detection and debt scenarios. |
| Integration testing | CSV import, database writes, API responses, auth boundaries and AI tool calls. |
| Data quality testing | Duplicate detection, missing date/amount handling, currency validation and category consistency. |
| AI evaluation | Golden questions for summaries, affordability scenarios, hallucination checks and refusal/approval boundaries. |
| Security testing | Secrets handling, access control, log redaction, token storage and dependency scanning. |
| UAT | End-to-end flows: import transactions, categorise, review dashboard, ask AI, create budget, review alerts. |
| Regression testing | Automated test suite before each release with seed data and expected financial outputs. |

# 10. Risks, Assumptions, Issues and Dependencies

## 10.1 Key Assumptions

Initial product is for private personal use and learning, with one primary user.

CSV import is acceptable for MVP validation before Open Banking integration.

Open Banking provider selection will happen after the manual MVP proves data and UX requirements.

The OpenAI API or business-grade OpenAI services are preferred for sensitive data workflows because customer inputs and outputs are not used for model training by default unless opted in.

The system will use read-only financial data first. Any payment initiation or provider action will be handled as future scope with explicit approval.

## 10.2 Risk Register

| ID | Risk | Rating | Mitigation |
| --- | --- | --- | --- |
| R-01 | Sensitive financial data exposure | High | Minimise data sent to AI, encrypt storage, redact logs, use API/business privacy defaults, apply least privilege. |
| R-02 | AI hallucination or incorrect advice | High | Ground AI with tools, show calculations, restrict regulated topics, test golden prompts and keep user approval. |
| R-03 | Regulated financial advice boundary | High | Provide education, summaries and scenarios; escalate investments/pensions/mortgages/debt solutions to qualified professionals. |
| R-04 | Open Banking integration complexity | Medium | Start with one provider sandbox, isolate provider adapter, keep CSV import as fallback. |
| R-05 | Incorrect transaction categorisation | Medium | Use review workflow, merchant rules, confidence scores and user override learning. |
| R-06 | Dashboard becomes too complex | Medium | Prioritise cash today, upcoming bills, budget health, goals and next action on the home page. |
| R-07 | Vendor lock-in | Medium | Abstract Open Banking provider and AI model behind internal interfaces. |
| R-08 | Cost growth | Low | Cache summaries, limit AI context, use batch jobs and monitor usage. |

## 10.3 Dependencies

Access to representative CSV exports from current accounts and credit cards.

OpenAI API access and budget for AI calls.

Supabase or equivalent database/auth environment.

Open Banking provider sandbox credentials for Phase 4.

Secure hosting and secret management for private beta.

# 11. Success Measures

| Measure | Name | Target |
| --- | --- | --- |
| SM-01 | Daily answer speed | User can understand safe-to-spend and upcoming bills within 30 seconds of opening dashboard. |
| SM-02 | Data completeness | At least 95% of imported transactions have date, amount, account and category after review. |
| SM-03 | Categorisation quality | At least 85% of recurring merchants are auto-categorised correctly after rules are created. |
| SM-04 | Forecast usefulness | Cashflow projection highlights known low-balance risks at least 7 days ahead. |
| SM-05 | AI groundedness | AI responses cite dashboard figures and tool outputs rather than inventing values. |
| SM-06 | User confidence | User can explain why the app suggested an action using visible evidence and assumptions. |

# 12. MVP Acceptance Criteria

The user can upload a CSV file and see imported transactions assigned to an account.

Duplicate CSV imports do not create duplicate transactions when the same file is imported twice.

The dashboard shows current cash, upcoming bills, safe-to-spend, budget health and goal progress from database values.

The user can edit a transaction category and create a merchant rule for future transactions.

The system detects likely recurring payments and shows them on the bills/subscriptions page.

The AI coach can answer “What changed this month?” using only retrieved transaction, budget and bill data.

The AI coach can answer “Can I afford this?” with visible assumptions, calculations and a recommended next action.

The system records AI insight creation, prompt/tool version and data snapshot reference in an audit log.

Sensitive values are not written to application logs in plain text.

A user can export or delete their local finance data from settings.

# Appendix: Source References

The documents use the following current public sources as design and architecture inputs. Links were reviewed during preparation on 30 June 2026.

| Source | Relevance | URL |
| --- | --- | --- |
| Open Banking UK - What is open banking? | Open banking is described as a simple, secure way to move, manage and make more of money, built on secure systems from regulated providers. | https://www.openbanking.org.uk/what-is-open-banking/ |
| FCA - Open banking and open finance | The FCA describes open banking as a secure and regulated way for people and businesses to share access to payments data with trusted apps and services. | https://www.fca.org.uk/firms/open-banking-open-finance |
| Plaid - Transactions API reference | Plaid Transactions supports historical transaction retrieval, merchant/category information and transaction webhooks. | https://plaid.com/docs/api/products/transactions/ |
| Plaid UK - Transactions API | Plaid describes UK/EU Open Banking/PSD2 integrations and webhook-based transaction updates. | https://plaid.com/en-gb/products/transactions/ |
| TrueLayer - Data API basics | TrueLayer Data API covers identity, accounts, transactions, balances, standing orders and direct debits across connected accounts. | https://docs.truelayer.com/docs/data-api-basics |
| OpenAI - Enterprise privacy | OpenAI states that business data is not used for model training by default unless explicitly opted in. | https://openai.com/enterprise-privacy/ |
| OpenAI - How your data is used to improve model performance | OpenAI states that API, ChatGPT Team and ChatGPT Enterprise inputs/outputs are not used for training by default unless organisations opt in. | https://openai.com/policies/how-your-data-is-used-to-improve-model-performance/ |
| FCA - Open finance roadmap | The FCA roadmap sets out phases for open finance: 2026 collaboration and prioritisation, 2027 design and coordination, and 2028-2030 scaling. | https://www.fca.org.uk/publications/corporate-documents/open-finance-roadmap |
| FCA - Mills Review on AI in retail financial services | The FCA is reviewing how AI may reshape retail financial services for consumers, firms, markets and regulators by 2030 and beyond. | https://www.fca.org.uk/publications/calls-input/review-long-term-impact-ai-retail-financial-services-mills-review |
| FCA - PS25/22 targeted support | The FCA targeted support regime for pensions and investment decisions went live from 6 April 2026. | https://www.fca.org.uk/publications/policy-statements/ps25-22-consumer-pensions-investment-decisions-rules-targeted-support |